Objective of the engagement plan:

- To identify, plan and implement the most suitable methods of engagement and at the appropriate level for all stakeholders to become and remain engaged in, supportive of and contribute to the successful implementation and sustainment of the new FTS process over time.

Considerations:

- The stakeholder prioritisation map (section XXX of our strategy) guides the selection of an engagement approach but does not limit the selection of one or more approaches when required.

- The large number and diversity of stakeholders may increase the number and the complexity of interactions (e.g., maintaining the right balance in engagement activities at all times and also in a timely manner).

- The level of contribution of some stakeholders may vary at times given other ongoing pressures, priorities and change initiatives.

| Stakeholders KS = Key stakeholder S = Stakeholder * = Nationally (all regions including NCR) | Level/Approach (Inform, Consult, Involve, Collaborate) | Details | When | Part of other change mgt plans? (Communications, learning) |
| --- | --- | --- | --- | --- |
|  | KS | S |  |  |  |  |
| Identified in the High Priority Quadrant on the prioritisation map (High potential influence – high potential interest): |
| Champion - IT | ( |  | Collaborate/Involve |  | Ongoing, at pilot and roll-out | Communications |
| Champion - Staffing | ( |  | Collaborate/Involve |  | Ongoing, at pilot and roll-out | Communications |
| Service Centre Managers | ( |  | Collaborate | To keep them informed of requirements for standard implementation across the regions To align with other initiatives currently affecting service delivery To prepare their teams for implementation of new process |  | Communications Learning |
| VIP Team | ( |  | Collaborate/Involve | Core to the implementation work; sub-working groups (IT, Procedures, Quality Management, etc); involve in creating awareness of new process in own region; contribute to communications. |  | Communications Learning/Training |
| Identified in the Moderate Priority – Future Leverage Quadrant on the prioritisation map (Low potential influence – High potential interest): |
| Client-managers | ( |  | Collaborate/Inform | Provide updates and information/training sessions once new process (including system) is available – new roles, their responsibilities, how to submit requests, how to do follow up, who to contact, etc. |  | Communications Learning/Training |
| Official Languages | ( |  | Consult | WRT structure, process, and linguistic requirements (i.e. how many bilingual positions are required if we go with a national structure, what services do we need to offer, etc.) |  |  |
| Identified in the Moderate Priority Quadrant on the prioritisation map (High potential influence – low potential interest): |
| Public Service Commission |  | ( | Inform | Emails, media releases, bulletins, websites |  | Communications |
| Identified in the Low Priority Quadrant on the prioritisation map (Low potential influence – low potential interest): |
| TBS – Program Centre |  | ( |  | Emails, media releases, bulletins, websites |  | Communications |
| Other Departments |  | ( |  | Emails, media releases, bulletins, websites |  | Communications |
| Unions |  | ( |  |  |  |  |